PRIMARY EDUCATION IMROVMENT PROJECT (PEIP)

TERMS OF REFERENCE

for Design and Development of mobile applications

- Background of the Project

The Primary Education Improvement Project (PEIP) development objective is to improve conditions for learning in primary education in North Macedonia.

The Project would support the Government of North Macedonia’s initiatives geared to:

- improve learning environment at the primary level;

- increase number of primary education teachers with proven professional practice in two core teacher professional competencies i.e. teaching and learning and creating a stimulating learning environment;

- improve quality of teaching practices; and

- implement school improvement plans that use performance data and monitoring tools for improving student learning.

The project will be organized around three main elements that need to be aligned in order to be complementary to each other. Component 1 focuses on school-level interventions, which are closest to students and most likely to impact learning while also mitigating and recovering learning losses generated by COVID-19.  Two enabling elements are system-level reforms that would create the necessary enabling conditions so the school teachers are empowered with data on learning and up-to-date training.  Component 2 would develop a comprehensive national assessment program to inform both school improvement planning and professional development programs, serving to link the school and system levels.  Component 3 would put into practice professional competences for educators. Together, these elements will provide adequate information, tools, training and support to create effective and improved conditions for learning and ultimately increase student achievement. Component 4 would strengthen sector management, project management and monitoring and evaluation. The legal framework for implementation of above-mentioned reform interventions was recently adopted and there is an adequate institutional set up to embed them and eventually further enhance. The project activities are targeted toward building the foundation of a modern and efficient primary education system that is orienting all parts of the system toward learning.

The Ministry of Education and Science (MOES) is the main implementing agency of the Project in close cooperation with the National Examination Center (NEC), Bureau for Development of Education (BDE) and State Educational Inspectorate (SEI). Projects direct beneficiaries will include primary education students, but focused support will be given those who are vulnerable (Roma, girls, students disproportionally affected by the closure of schools due to the COVID-19 pandemic) which are expected to benefit from improved learning and physical environment in the schools as well as from better-trained teachers. Primary education teachers, school principals, and MPSTs will benefit from more efficient professional development and career advancement, teaching adds, and grant program to implement their school improvement plans. The project activities are targeted toward building the foundation of a modern and efficient primary education system that is orienting all parts of the system toward learning.

- Objective of the assignment

The objective of this assignment is to hire a company that will design, develop and assist in the launch of an age-appropriate and user-friendly Android and iOS applications for presenting the digital content of educational materials for primary education in North Macedonia.

- Scope of work

In close coordination with all relevant stakeholders, (BDE, authors, MoES, creators of digital educational materials), the selected company will undertake activities resulting with Android and iOS applications that will present the digital content in a format easy to be used by the end users (primary education students).

The consulting company's responsibilities include:

- Liaise with relevant BDE staff, authors, and creators of digital educational materials to understand users' needs and identify corresponding user interface requirements, workflows, and functionalities;

- Design and develop Android and iOS application for phones and tablets for presenting the digital content;

- Development of the design (at least 3 options to be submitted for review);

- Quality, security and performance testing and fix;

- Insure regular maintenance of the mobile applications on iOS and Android, and their backend support in the first 6 months of the functioning of the applications;

- Update the mobile applications to be compatible with new version of the OS of android and iOS;

- Support for the application process and launch of the app in the various stores;

- Intellectual property: All information and assets related to the mobile applications will be property of MoES. The company must submit all source code and documentation to MoES;

- Carry out other relevant application-related tasks as requested;

- Deliver the final products on time to the full satisfaction of MoES/BDE.

Business requirements to be met by the applications:

- Аggregation of digital educational materials to developed applications;

- Division of materials by grade, subject, topic;

- Ability of the Android application to run on minimum Android 8;

- Designed application should work offline (cache mechanism for offline usage of the digital education materials);

- Enable search mechanisms per metadata;

- A Content Management System to enable BDE staff to upload, update and tag new digital educational materials;

- The applications interface will be designed for Macedonian, Albanian, Turkish, Serbian and Bosnian languages.

- Expected deliverables/Reporting obligations

The expected deliverables are Android and iOS applications for accessing the digital content and monthly report for each month of maintenance and support.

- Minimum Qualifications

The consulting firm shall possess the following relevant qualification and present documents confirming the qualifications:

GENERAL COMPANY QUALIFICATIONS

- The company must have proven expertise in the field of design and development of applications for presentation of multimedia content. The company should have a proven record of applications on the market in both Android and iOS.

- The company should provide at least 5 IT experts (one team leader and four key staff members), each with minimum 5 years of proven experience for development of mobile applications for Android and/or iOS.

- Contract arrangements and duration of assignment

The contract for this assignment will be until 28 February 2022. Expected start of services is June 2021.

The consulting company is expected to work in North Macedonia. It is estimated that the work will include a total of 250 staff-days for the duration of contract.

The contract will be lump sum. Payment shall be made based on deliverables. The company must submit each product for review and approval for the payment to be executed.