TERMS OF REFERENCE

SURVEYING ENGINEER

LRCP-9034MK-9210МК-A.3.1.16.3

Local Roads Connectivity Project in North Macedonia

- BACKGROUND

The purpose of these Terms of Reference is to define the scope of work and tasks of the Surveying Expert of the Project Implementation Unit (the PIU) in North Macedonia integrated for implementation of the two projects, the Trade and Transport Facilitation Project and the Local Roads Connectivity Project.

The Local Roads Connectivity Project is envisaged to support the selected Municipalities by investments in reconstruction, rehabilitation and upgrading of local roads/streets that will enhance their mobility, connectivity, and road safety. Moreover, the investments may include: sidewalks, bike paths, street lighting, slope and land sliding stabilization, junction improvement, pedestrian crossings, water drainage and capacity building of the municipal staff.

The Ministry of Transport (the Client) intends to engage a highly qualified individual consultant to provide services as Surveying Expert of the PIU. The successful candidate will work closely with the Ministry of Transport, and all other relevant stakeholders to ensure that the transport and engineering related activities of the Projects are managed efficiently both technically and in compliance with the objectives of the Project Appraisal Document (PAD), the Project's Legal Agreement and Financing Agreement, and the Project Operations Manual. The consultant, always aligned with the Project Director and in collaboration with the other Project Officers, shall interact and liaise with a significant number of different authorities, municipalities through their focal points, designers, contractors, consultants, number of other external bodies, the World Bank, partners, and other agencies in the Western Balkans. Creativity, initiative, analytical capacity, and team work are therefore required to cope with such diverse demands and actors, which makes working experience in the Region desirable. The main challenge is to ensure that the contractors / consultants produce an acceptable quality of work within budget allowances and time, so that the objectives of the Project are achieved.

2.   GENERAL INFORMATION

Individual Consultant Title: Surveying Expert of the Project Implementation Unit for Local Roads Connectivity Project. The Consultant shall report to the Project Director, linked to the Minister of Transport of Macedonia.

3.   POSITION IN ORGANISATION

Immediate superior: The Project Director.

4.   MAIN POSITION OBJECTIVE

To plan, monitor, control and give technical advice on all the transport and engineering related activities, in close cooperation with the Project Director and the contractors, supervisors, other consultants, as well as the Ministry of Transport and other agencies (as described in the Project Operation Manual). He/she will closely monitor the implementation of the activities in order to coordinate the inputs from the different actors, ensure excellent technical execution, quickly address design challenges and efficiently react to unexpected developments. Aware of the project cycle and Procurement Plan, the implementation of activities as per contract specifications and in compliance with the legal/regulatory framework of the World Bank, he/she will ensure that works, goods and services are satisfactorily completed on time, within budget, aligned with the contractual requirements and in a coherent way across components.

5.   PRINCIPAL RESPONSIBILITIES

The Surveying Expert of the PIU will be responsible for the following duties:

- Attend on geodetic handover the site to the contractor;

- Verify documentation/quantities of installed materials upon request by the Project Managers;

- Check variations/excess quantities upon request by the Project Managers;

- Monitor cases requiring expropriation;

- Participate in approving the methodology for performing surveying work proposed by the contractors for execution of civil works;

- Control the as-built projects in accordance with surveying measurements;

- Monitor the contractor's and supervisor's daily measurement activities;

- Coordinate closely with the Project Managers to ensure documentation aligns with interim payment certificates and accompanying documentation;

- Ensure quantities are billable in accordance with quantity verification procedures, in coordination with the Project Managers;

- Verify the exact position number from the Contract Calculation in the signed "MEASUREMENT FORM" by the Contractor and the Chief Supervisor for the project;

- Upon request by the Project Manager, verify quantities from the signed "MEASUREMENT FORM" for all positions executed during the month, which are transferred to the "SUMMARY INTERIM MEASUREMENTS" prepared and signed by the Contractor, verified, and signed by the Supervising Engineer for quantities;

- Verify quantities from the monthly situations based on the signed "SUMMARY INTERIM MEASUREMENTS";

- Upon the Project Manager's order, check variations, analyze claims, and similar tasks related to quantities from the preliminary calculation;

- Ensure coordination with key expert staff members of the Supervision related to this work;

- Assist and work together with the other Project Officers on the Project;

- Liaise with the Procurement Expert, the Project Director and with all the relevant ministries / municipalities and their focal points / designers / agencies / project beneficiaries regarding improving the quality and readiness of the design documents and providing inputs into the Procurement Plan for efficient procurement process;

- Provide technical input and assist the Procurement Expert in the preparation of Procurement Documents, Technical Specifications, Requests for Proposals, Terms of References, etc.;

- Assist the Procurement Expert in the evaluation of bids and preparation of contract documents for works/services/supply of goods;

- Conduct regular on-site visits for design and construction verification and validation; this should lead to high quality execution, identification of areas for improvement and both conception and implementation of a corrective action plan;

- Ensure with Procurement and Financial Officers the reporting mechanisms (as reflected in the Project Operations Manuals) and documentation systems are in place, including drafting reports to the World Bank and Project Director: Cost, Time, Resources, and Scope (along with Performance related measures, Quality, HSE & Environmental);

- Issue Monthly Progress Reports to the Project Director and brief him/her minimum of once a week on progress and challenges while providing sound solutions to overcome implementation difficulties; and

- Assisting the Project Director in preparing the PIU Reports (Quarterly, midterm and completion);

- Monitoring of the implementation of the Contract in line with the provisions of the Contract, the Bank’s regulations, and the national legislation, in the role of Project Manager following authorizations/guidelines from the Project Director and/or the Minister of Transport;

- Participating in bidding procedures in the capacity of a member of the Evaluation Committee being authorized with a Decision issued by the Minister of Transport;

- Perform other tasks assigned by the Project Director, and/or Minister of Transport.

6.   Duration and Location

It is expected that the period over which the Consultant shall provide the Services will be till 30 September 2026, in all cases not less than up to the end of the project life. The Consultant should be available to commence in 30 days at the latest after the present notice will be published. The assignment is full time and the Consultant should be available to provide services for at least 8 hours each day, Monday to Friday, for a minimum period of 40 hours per week. The remuneration will be paid on a monthly basis. Upon submitting a notice and obtaining written approval from the Project Director, the Consultant shall be entitled to a maximum of 25 (twenty-five) days of paid annual leave. The Consultant will be stationed in the PIU premises in Skopje, but should be ready to travel throughout the country for attending meetings. The Consultant will be offered opportunities to develop professionally by attending relevant World Bank training events and courses during the term of the contract. A downstream work might be needed, in case of extension of the relevant Projects’ duration, and subject to Client’s business needs under the Projects and subject to consultant’s satisfactory performance.

- REPORTING REQUIREMENTS

The Consultant will brief regularly the Project Director on the progress in respect to the contract tasks performed. The Consultant will provide/submit Monthly Progress Reports to the Project Director, within 5 (five) days after the end of month for which the report is due. The report should contain at least: (i) the status of progress, problems encountered, corrective actions needed, rationale for actions; (ii) timing, costs, delays, costs of completion; and iii) any further comments and interactions with the Projects. The Consultant shall prepare ad-hoc reports on any major project issues raised during Projects implementation, at the Project Director, Client or Bank's request.

- SERVICES TO BE PROVIDED BY THE CLIENT

The Client will be responsible for provision of the following:

- Fully equipped office space, with access to Internet, local telephone line, printing, photocopying and document binding;

- Access to necessary documents; and

- Where the Consultant is required to travel, to site or elsewhere in accordance with the Client’s instruction, transportation costs will be borne by the Client.

9. KNOWLEDGE, EXPERIENCE, SKILLS AND COMPETENCIES

a) Educational qualifications: At least a University Degree in engineering/technical sciences in geodesy (where a university degree has been awarded on completion of a minimum of four years of study in a university or equivalent institution (a minimum of 240 ECTS credits);

b) Area of professional expertise: Practical geodesy/Engineering geodesy;

c) Years of experience: Minimum 5 years of experience in geodesy;

d) Required skills and competencies:

| Skills/Competencies | Required | Desirable |
| --- | --- | --- |
| Technical | Knowledge of relevant national legislation; Computer skills: CAD programs, AutoCAD, Autodesk civil 3d, Word, Excel, scheduling tools (eg: MS Project or similar) | Experience in implementation of projects financed by international donors or Experience in public sector |
| Management | Self-Planning & Organizing Problem Solving Work under pressure Communication Teamwork Initiative |  |
| Business | Excellent Knowledge of English language (reading, speaking and writing) Fluency in Macedonian language |  |